# Week 10 Report: Finalization of Dashboard Development

During the tenth week of the project, our primary focus was on refining and finalizing the interactive dashboard for the InsightNation platform. Building upon the foundations laid during Weeks 8 and 9, this phase involved consolidating all design elements, enhancing interactivity, incorporating user feedback, and ensuring that the final product was aligned with project objectives and end-user needs.

1. Reviewing Dashboard Requirements

The week began with a thorough review of the dashboard design specifications and user requirements established during the earlier Design Phase. These included the need for a streamlined interface capable of visualizing citizen satisfaction metrics, sentiment analysis outputs, and category-wise public feedback across various services such as parks, transport, and sanitation. The team ensured alignment between these objectives and the evolving dashboard interface.

2. Continuing Development with Streamlit

Using Streamlit as the primary development framework, the team began integrating new UI components and layout refinements based on the finalized wireframes. Data visualizations were implemented using libraries like Plotly, Altair, and Matplotlib for a wide variety of chart types, including bar charts, line graphs, pie charts, word clouds, and heatmaps. Special care was taken to maintain responsive layout, readable typography, and consistent theming.

3. Enhancing Data Visualization and Interactivity

The dashboard was enriched with interactive features such as:

- Filters and dropdowns to slice data by age group, city, or gender.

- Search and drill-down capabilities to allow users to explore specific feedback categories.

- Real-time response updates and toggles for viewing pre-processed or raw insights.
These features provided users—particularly municipal and public sector officials—with a self-service analytics experience.

4. Testing and Quality Assurance

A detailed round of functionality and usability testing was conducted to identify bugs, formatting issues, data sync problems, and layout inconsistencies. The dashboard was tested across various screen sizes and data volumes to ensure performance scalability. Performance metrics such as load speed and widget responsiveness were benchmarked, and improvements were made where necessary.

5. Gathering Feedback from Stakeholders

Initial feedback was collected from internal stakeholders and peer reviewers who interacted with the dashboard and provided suggestions on UI simplification, color adjustments, and tooltip explanations. Their inputs helped in finalizing the visual hierarchy, improving the UX flow, and optimizing the presentation of complex insights.

6. Documentation of Development Process

All design choices, data integration logic, and testing outcomes were documented in detail. The documentation also included code structure, widget configurations, usage guidelines, and an FAQ section for future maintenance or scalability. Screenshots of the final dashboard views were prepared for inclusion in the final project report.

7. Final Adjustments and Deployment

Based on the testing outcomes and stakeholder feedback, final adjustments were made to the dashboard. This included optimizing the loading of large datasets, refining error-handling logic, and finalizing the default views that best represent citizen feedback trends. The dashboard was then locked for integration into the final project demonstration and user training materials.

Conclusion:
Week 10 marked a crucial milestone in the InsightNation project as the interactive dashboard was completed, tested, and documented. The efforts made during this phase have ensured a user-centric, data-driven, and intuitive platform ready for end-user engagement. With only final presentation and reporting steps left, the project is now nearing its successful completion.