**WEEK 1 REPORT: PLANNING AND REQUIREMENT ANALYSIS**

During the first week of the "**InsightNation – Government Data Analytics Platform for Citizen Opinion and Public Service Enhancement**" project, the primary focus was on **initial planning and requirement analysis**. The objective of this phase was to establish a strong foundation for the successful execution of the project by clearly defining goals, identifying requirements, gathering resources, and creating a detailed roadmap.

The **project objective** was finalized as developing a data-driven analytics platform that collects, processes, and analyzes citizen feedback to enable smarter public service delivery. The scope includes sourcing real-world feedback datasets, performing advanced analytics (including EDA, ML, and NLP), generating insights, and building a user-friendly dashboard for government stakeholders.

Next, we identified the **high-level requirements** for the platform. Key features include data ingestion from citizen feedback sources, preprocessing and cleaning of text and numerical data, exploratory data analysis (EDA) to understand patterns, machine learning models for predictive insights, natural language processing (NLP) for sentiment and thematic analysis, and an interactive dashboard for visualization and reporting. Integration of AI-driven insight generation using the Google Gemini API was also included in the plan.

**Data gathering and resource collection** activities were initiated. Potential datasets focusing on citizen satisfaction surveys and public feedback on municipal services were shortlisted. The technology stack for the project was confirmed: Excel Power Query, Python (Pandas, NumPy, Scikit-learn, Matplotlib, Seaborn, Spacy), Streamlit for dashboard development, and Google Gemini API for AI-powered insights.

A detailed **project plan** was drafted, mapping tasks over the 12-week timeline. The plan outlines key milestones such as system design, data integration, model building, dashboard development, testing, and final deployment. Clear dependencies and deliverables were documented for each phase to ensure a structured and manageable workflow.

Even though this is an individual project, **communication protocols** were noted for mentor reviews and feedback loops. Regular updates and check-ins are planned to align progress with expectations and to enable early identification of any issues.

As part of **risk assessment**, potential risks were identified, including data quality challenges, model performance variability, integration complexities with the Gemini API, and time management constraints. Initial mitigation strategies were discussed, such as dataset validation, modular development, and buffer periods in the project timeline.

Comprehensive **documentation** was maintained throughout the week, capturing all major decisions, tools selected, project scope details, and research findings. This documentation will be continuously updated to reflect project evolution.

Finally, **feedback from mentors** will be sought on the initial project plan, and iterative improvements will be made based on their suggestions. This ensures that the project remains aligned with academic standards and real-world applicability.

In summary, Week 1 laid a solid foundation for the "InsightNation" project by completing the essential planning and requirement analysis activities. With a clear vision, structured plan, and identified resources, the project is well-positioned to move into the next phase of detailed system design and architecture.

|  |  |
| --- | --- |
| **Key Scope** | * Sourcing real-world feedback datasets * Performing advanced analytics (EDA, ML, NLP) * Generating insights and building a user-friendly dashboard |
| **Key features** | * Data ingestion and preprocessing * Exploratory data analysis (EDA) * Machine learning models for predictive insights * Natural language processing (NLP) for sentiment analysis * Interactive dashboard for visualization and reporting |
| **Technology Stack** | * Excel Power Query * Python (Pandas, NumPy, Scikit-learn, Matplotlib, Seaborn, Spacy) * Streamlit for dashboard development * Google Gemini API for AI-powered insights |
| **Project Plan** | * 12-week timeline. * Key milestones: system design, data integration, model building, dashboard development, testing, and deployment. * Defined dependencies and deliverables. |
| **Risk Assessment** | * Data quality challenges * Model performance variability * Integration complexities with Gemini API * Time management constraints |